**RISK TABLE**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Risk Summary** | **Risk Category** | **Probability** | **Impact(1-4)** | **RMMM** |
| Android Permissions denied | Technical Risk | 20-30% | 1 | We will Pop-up permission approval repeatedly |
| Application Update | Technical Risk | 40-50% | 2 | We will generate Pop-up to update Application compulsorily |
| New Android Version Support | Technical Risk | 20-30% | 3 | We will provide update for latest Android Versions |
| Do the developers have  Enough knowledge about the domain? | Experience Risk | 30-50% | 1 | We will provide the required knowledge about the Domain (Reference link,Videos) |
| App Unable to Access some features due to low Storage | Technical Risk | 50% | 2 | We can Provide Pop-up to Free up the Storage |
| Does the customer have a solid idea of what is required? | Customer Related Risk | 60% | 3 | We can have feedback after the initial version of app is realized and can improve/add functionalities |
| When Resources  Will not  Available | Technical Risk | 5%-10% | 4 | We Will Updates the Links and Provide Other Resources |
| Unavailability  of  Networks | Technical Risk | 5% | 3 | When Customer  Has not able to Connect with Network |

Impact –

(1) catastrophic

(2) critical

(3) marginal

(4) negligible